FF No 180

| Group No. | E-14 |  |  |
| --- | --- | --- | --- |
| Activity | Review Schedule | Progress Review Report submitted | Signature of Guide |
| Review 1 | Mid Sem. Semester | Yes / No |  |
| Review 2 | End of Semester | Yes / No |  |

Progress Review Report:

Review No.: 1 Group No.: E-14 Date: 24-09-2026

Progress Review Report 1. Progress Overview During the first phase, the team studied AIOps, AI application reliability, incident management and self-healing systems. The project was refined toward a platform for RAG, chatbot and LLM-based applications that can detect failures, investigate their causes, perform controlled recovery and verify the result. The core workflow followed is: Detect → Diagnose → Repair → Verify → Learn. 2. Work Completed Problem and Requirement Analysis The team identified major failure conditions such as LLM/API failures, high latency, vector database problems, container failures, configuration issues and retrieval degradation. The requirements were defined around an end-to-end incident handling process rather than only alert generation. Literature Survey Existing systems including Kubernaut, aiops-agent, InfraMind, SelfHealOps, HolmesGPT and K8sGPT were studied. The review showed that AI-based RCA, infrastructure healing and automated remediation already exist, leading to a more focused project direction around RAG/chatbot awareness, code awareness, safe healing, verification and incident memory. System Design A modular architecture was designed with a web dashboard, FastAPI backend, incident management, LangGraph orchestration, safety controls, runtime execution, code repair, verification and incident memory. The architecture separates AI reasoning from infrastructure execution. Prototype Development A FastAPI backend and LangGraph incident workflow were implemented. The workflow contains: Investigation → RCA → Repair Planning → Safety Gate → Execution → Verification → Resolution → Memory. Docker and Kubernetes adapters were implemented for runtime recovery, with a Gemini-based code-repair fallback for failures that cannot be solved through runtime restart. A real-time dashboard using SvelteKit, Svelte 5 and TailwindCSS was also developed using WebSocket-based incident updates. PostgreSQL with pgvector is used for project and incident data. Testing and Validation The prototype was tested through six documented scenarios: - Docker - Kubernetes failure - RAG/AI degradation

FF No 180

- Unsafe repair blocking - Verification failure - Code-repair fallback These tests cover the major stages of the self-healing workflow. 3. Current Status Completed: - Problem and requirement analysis - Literature study - System architecture - FastAPI backend - LangGraph workflow - Project registry and PostgreSQL - Docker/Kubernetes adapters - Safety checks - Code-repair fallback - Real-time frontend - Initial validation Next-stage development: - Richer observability and telemetry - Improved AI/RAG-specific failure handling - Stronger safety and verification - Extended runtime healing - Rust-based execution layer - GitHub/codebase integration - Context7-based documentation support - Expanded incident memory and evaluation The refined PRD identifies these as part of the target architecture rather than all being current prototype functionality. 4. Challenges Faced The main challenges were: - Managing state correctly across the LangGraph workflow - Supporting different runtime environments - Preventing unrestricted AI-generated infrastructure actions - Handling failures that cannot be solved through simple restarts - Verifying actual recovery rather than only checking command success 5. Work Planned for Next Phase The team will focus on improving observability, AI/RAG-aware diagnosis, safety-based repair decisions, runtime and code healing, recovery verification, incident memory and controlled fault-injection experiments. Performance will also be evaluated using measures such as MTTD, MTTR, RCA accuracy, recovery success and human intervention rate. 6. Conclusion The first review phase established the project requirements, studied existing approaches, designed the architecture and implemented the core self-healing prototype. Initial validation demonstrates the main incident-processing workflow. The next phase will focus on strengthening the system into a more complete, safe and verification-driven AIOps platform for RAG and chatbot applications.

Signature of Guide: